## Slide 1
KANI Private Settlement Network
Sandbox proof for enterprise review
Implemented settlement lifecycle, live GKE validator evidence, and the controls still required before production.
SANDBOX ONLY
REAL VALUE FALSE
GKE PILOT RUNNING
42
latest finalized block in the day-zero cloud smoke test
3 validators running / 0 restarts / 0 pending transactions
Research and evidence package - May 10, 2026

## Slide 2
What is enterprise-ready in this sandbox?
The sandbox MVP is implemented and observable. Enterprise readiness now means evidence depth, repeatable drills, control matrices, and signoffs while production value remains blocked.
Implemented
end-to-end sandbox MVP
Running
GKE validator pilot
Blocked
real-value production use
Payments can be minted, transferred, screened, finalized, audited, and reported.
Three permissioned validators are running in GKE with the legacy scheduler paused.
The CAD 200 guardrail is configured for observation, not as a hard spending cap.
Production ingress, real-value settlement, custody, redemption, and external onboarding remain disabled.
Enterprise hardening now focuses on billing review, failure drills, restore drills, and security review.
The package creates reusable research data and a presentation-ready proof deck.

## Slide 3
Architecture: message, screen, settle, finalize
KANI links financial messaging to ledger finality through compliance-gated transaction intake and permissioned validators.
1
Institution API
Native payment and ISO messages enter the sandbox boundary.
->
2
Compliance
Rules allow, hold, or block before settlement.
->
3
Ledger
Accounts, balances, journals, audit events, and blocks persist in PostgreSQL.
->
4
Validators
Permissioned PoA validators append finalized blocks.

## Slide 4
Ledger controls are already visible in the MVP
The sandbox demonstrates settlement mechanics without enabling production value movement.
KCAD_TEST
test asset used in cloud smoke
875,000
CORP_A post-test balance
125,000
CORP_B post-test balance
Mint and transfer paths run through ledger validation.
No-negative-balance and request validation are covered by smoke tests.
Journal, audit, and report surfaces give reviewers traceability.
Production assets remain disabled until legal and compliance gates pass.

## Slide 5
Validator finality: three identities, two votes, one block path
The day-zero smoke test finalized through the continuous GKE validator path while the legacy scheduler remained paused.
3
validator pods running
0
pod restarts at capture
0
pending transactions after smoke
validator-a: 2/2 Running
validator-b: 2/2 Running
validator-c: produced latest block 42
Latest finality participants: validator-c and validator-a.

## Slide 6
ISO and compliance are wired into the same settlement path
The ISO test flow does not bypass the ledger. It maps into the same transaction, screening, finality, audit, and reporting path.
pacs.008
Inbound payment message parsed into debtor, creditor, asset, and amount.
->
Compliance
Sandbox STP allows approved test transfers and blocks self-transfer.
->
ACSC
Status returned after settlement path acceptance and finality evidence.

## Slide 7
Cloud runtime proof is concrete, not conceptual
The sandbox is deployed with running Google Cloud services and a live validator path.
Evidence
Result
Proof value
Cloud Run API
ready
kani-sandbox-api serving 100 percent latest revision
Cloud SQL
RUNNABLE
PostgreSQL 16, db-g1-small, backups and PITR enabled
GKE
RUNNING
One e2-medium node running three validator pods
Scheduler
PAUSED
Legacy validator job paused while GKE is active
Budget
CAD 200
50, 80, and 100 percent threshold alerts configured

## Slide 8
Day-zero smoke result: settlement lifecycle passed
The live test exercised mint, transfer, ISO, compliance, finality, reports, and pending-queue cleanup.
42
latest finalized block
ACSC
ISO status
0
pending transactions
Evidence
Result
Proof value
Mint transaction
c40bd07e
Treasury test issuance entered the ledger
Transfer transaction
02a141d0
CORP_A to CORP_B transfer finalized
ISO transaction
bc4667c2
ISO-originated payment returned ACSC
Compliance events
20
Compliance report populated
Audit reports
verified
Settlement and validator reports available

## Slide 9
Enterprise sandbox control matrix
The controls are strong enough for sandbox review. Some domains remain intentionally design-only or blocked.
Domain
Status
Next evidence
Sandbox boundary
ready
Keep production and real-value gates blocked
Ledger and payment lifecycle
ready
Add one-month replay evidence
Validator operations
ready for observation
Run controlled restart/failure drill
Cloud SQL recovery
configured
Execute restore-to-separate-target drill
Security review
partial
Open formal review and remediation register
HSM/KMS signing
design-only
Do not enable until approved
Production ingress
design-only
Keep mTLS/OIDC/Cloud Armor gated
Real-value settlement
blocked
Requires legal, compliance, and executive approvals

## Slide 10
What remains before calling it enterprise-ready sandbox
The next phase is evidence depth: repeated observations, controlled failure, recovery proof, and signoff discipline.
First billing review after Google Cloud billing data catches up.
Weekly GKE observation with pod restarts, finality, logs, and pending count.
Controlled validator restart or failure drill.
Cloud SQL restore-to-separate-target drill.
Sandbox API key rotation evidence.
Formal security review register and remediation tracker.
Operator and reviewer signoff fields for evidence packs.
One-month closeout on June 10, 2026.

## Slide 11
Research data generated for reuse
The pack is structured so it can support technical review, investor material, patent support, and future audit evidence.
Evidence
Result
Proof value
Readiness report
Markdown
Narrative summary for enterprise sandbox review
Controls matrix
CSV
Domain, status, evidence, next action, presentation use
Metrics dataset
CSV
Measured proof points from the day-zero sandbox run
Evidence index
CSV
Artifact map with primary use and confidentiality notes
Structured summary
YAML
Machine-readable readiness snapshot
PowerPoint deck
PPTX
Editable presentation for research and stakeholder review

## Slide 12
Recommended conclusion
Use this exact positioning to avoid over-claiming while still showing real progress.
KANI has an implemented, observable sandbox MVP.
The sandbox proves the settlement lifecycle end to end. Enterprise readiness work is now about repeatable evidence, drills, controls, and approvals.
CALL IT: ENTERPRISE SANDBOX EVIDENCE READY
DO NOT CALL IT: PRODUCTION READY
KEEP: SANDBOX ONLY
Next checkpoint: billing and runtime review between May 11 and May 13, 2026.